# PP Conversion - Complete Gap List (All Sources, All Statuses)

Every gap identified in the Personal Package (PP) conversion to date, regardless of status. Compiled from cross-referencing four sources throughout this project: the legacy SAS conversion scripts, the Pure-to-Write source data/procedure, PL101 field specifications, and the DCT Manuscript (Carrier_PersonalProtectionBase and related XML schemas). Status as of 2026-07-14.

Status key: Deployed and Verified / Ready (drafted, no blocker) / Awaiting Client / Awaiting Policy Team / Investigating / Blocked (needs scope decision) / Closed (no action needed)

# Summary

| Status | Count |
| --- | --- |
| Deployed & Verified | 14 |
| Ready to deploy | 10 |
| Awaiting client confirmation | 17 |
| Awaiting policy team input | 2 |
| Investigating | 4 |
| Blocked (scope decision needed) | 1 |
| Closed (false positive / by design) | 7 |
| Total gaps tracked | 55 |

# Deployed & Verified

| Gap | Seq/Area | ATP | Description |
| --- | --- | --- | --- |
| G-13 | 18 - Motor | - | Config fix, motor risk template |
| G-16 | 1 - Claim History | - | View fix |
| G-18 (HB) | 4 - HB Sub-Coverages | - | Landlord protections view fix |
| G-18 (HC) | 10 - HC Sub-Coverages | - | Same fix, HC side |
| G-21 (x6) | Seq 6/8/9/12/14 | - | XML escaping / empty-item filter, 6 instances |
| G-22 | 7 - Risk Building HB | - | Config fix |
| G-25 (x2) | 7, 13 | - | Config fix, HB and HC |
| G-27 | 9 - HC Specified Contents | - | Empty-item filter |
| G-28, G-29, G-30, G-31, G-32 | 13 - Risk Building HC | - | Config fixes |
| G-39 (view part) | 17 - Motor Clauses | - | View fix |
| G-20 | 5 - HB UW Adjustments | - | HB UW adjustments were reading BP-scoped source (0% overlap with PP) - repointed to correct PP source; real payload now shows 254 real adjustments (was 0) |
| G-47 | 4, 10 - Sub-Coverages | - | Template hardcoded <Indicator>1</Indicator>, ignored the view's real value - fixed |
| G-49 | 3 - Account Location | ATP-11110/11117/11115 | HB_02/HC_02 snapshot tables weren't refreshed on location/term changes - rebuilt; P00010162 and others now resolve correctly |
| G-50 | Cross-cutting (final load) | related ATP-11089/11042 | Adjustments_PER_Out join used = on Vehicle_ID, silently failing for all non-vehicle coverage (NULL=NULL) - fixed; recovered 596 real adjustment amounts (HC/HB/SU) |
| G-DUP-01 | Cross-cutting (final load) | - | Duplicate PER_FINAL/DCT rows from unresolved payment-plan history - fixed; 72 duplicated policies -> 1 residual (99.97% resolved) |
| G-51 | 18 - Motor (client CR) | - | New Pure-to-Write fields (FuelType/PowerKW/TrackRear) wired to real XML tags - DEV only, UAT pending source columns |
| ATP-10842 | 15 - Motor Sub-Coverages | ATP-10842 | Windscreen Glass Excess hardcoded to always 'Taken' - fixed via real driver field, corrected after a regression was caught and resolved |
| ATP-11111 (G-42) | 18 - Motor | ATP-11111 | Motor Premium always $0 - join key mismatch fixed |

# Ready to deploy (drafted, live-verified, no blocker)

| Gap | Seq/Area | ATP | Description |
| --- | --- | --- | --- |
| G-02 | 18 - Motor | ATP-10963 | BodyType/etc. Override-gating - corrected fix ready |
| G-03 (part 1) | 18 - Motor | ATP-10963 | BodyType blank for 97.4% of vehicles without a RedBook override |
| G-05 (parts 1a/1b) | 18 - Motor | ATP-10963 | NumberOfCylinders COALESCE-to-0 removal |
| G-06/G-09/G-10 | 18 - Motor | ATP-10963 | InductionType/ImportFlag/EngineSize/GrossVehicleMass/DriveDescription - 89% of vehicles affected |
| G-08 | 18 - Motor | - | RegistrationNumber formatting cleanup |
| G-12 | 18 - Motor | - | VehicleType allow-list hardening (0 live impact today) |
| G-15 | 1 - Claim History | - | Validation-rule addition, no live defect |
| G-39 (SP part) | 17 - Motor Clauses | - | Remove forced-uppercase on clause description (175 rows) |
| G-44 (symptom fix) | Cross-cutting | ATP-10961 | Removes misleading 'Aaron Pang' default - root cause still open, see Investigating |
| G-41 | 14 - Risk Building | ATP-11105 | Rewired/Replumbed backwards CASE statement discarding 787 real years - fix drafted |

# Awaiting client confirmation

| Gap | Seq/Area | ATP | Question |
| --- | --- | --- | --- |
| G-01 | 18 - Motor | - | NZ State value handling |
| G-03 (part 2) | 18 - Motor | ATP-10963 | Unmapped BodyType values - list grows once part 1 deploys |
| G-05 (part 2) | 18 - Motor | ATP-10963 | 512 genuinely cylinder-less vehicles - omit the tag or not? |
| G-07 | 18 - Motor | - | VoluntaryExcess banding (9 vehicles) |
| G-11 | 18 - Motor | - | Age threshold 16 vs 17 (2 vehicles) |
| G-23 | 7 - Risk Building HB | - | Likely false positive, bundled with G-34 |
| G-24 | 7 - Risk Building HB | - | GlassLimit reuses HOMEBUILDINGSLIMIT - intended? |
| G-26 | 7 - Risk Building HB | - | Premium double-carry, 60.3% of HB+HC policies |
| G-33 | 14 - Risk Building | - | SICCode hardcoded, 100% of 1,392 rows |
| G-34 | 14 - Risk Building | - | Bundled with G-23 |
| G-35 | 14 - Risk Building | - | 6 fabricated risk-assessment answers, 100% of rows |
| G-37 | 15 - Motor Sub-Coverages | - | Coverage-selection matrix needed; all 8 codes always on |
| G-40 | 13 - Risk Building HC | ATP-11107 | DCT node shape for itemized 'away from premises' list |
| G-45 | Cross-cutting | ATP-10962 | Which DCT field is 'Legacy Start Date'? No confirmed target field exists yet |
| ATP-11116 (G-48) | 18 - Motor | ATP-11116 | Motor 'Imposed Excess' - no source concept exists; confirm expected blank |
| ATP-10842 (remaining) | 15 - Motor Sub-Coverages | ATP-10842 | 7 other coverage codes with the same 'always-on' pattern - need exclusivity rule |
| ATP-11113 | related to G-07 | ATP-11113 | Doesn't match its own described symptom - needs a specific example |

# Awaiting policy team input

| Gap | Seq/Area | Description |
| --- | --- | --- |
| PP-CF (VehicleType default) | 18 - Motor | 32 blank VehicleType values defaulted to PassengerVehicle - pending explicit sign-off |
| Dropdown mandatory-field defaults | Location (RoofConstruction/MainWallConstruction) | 432 policies blank on both fields - Business default decision needed |

# Investigating

| Gap | Seq/Area | ATP | Status |
| --- | --- | --- | --- |
| G-19 (new finding) | 5, 11, 16 - UW Adjustments | - | Non-recurring adjustments exclusion, ~60-64% |
| G-44 (root cause) | Cross-cutting | ATP-10961 | Only 16.7% of PP policies match ACCOUNT_HANDLER at all - likely a data-coverage gap |
| G-46 | Cross-cutting | ATP-10965 | Motor+Location dual-coverage pattern - investigated 2026-07-14, found overwhelmingly genuine (82% of matched rows show real PURE dual-coverage flags); small residual (<17 policies) not conclusively a bug, needs a specific client example |
| G-DUP-02 | Cross-cutting | - | <ModNumber>10</ModNumber> hardcoded for every policy - real DCT field, no source mapping found in SAS or Pure-to-Write yet; deferred |
| G-DUP-03 | Cross-cutting | - | 1 residual duplicate policy (P00027855), traced to upstream source-table timing volatility, not this pipeline's code - low severity (0.025%) |

# Blocked (needs scope decision)

| Gap | Seq/Area | Description |
| --- | --- | --- |
| G-38 | 17 - Motor Clauses | Needs full client-agreed clause-code mapping table - 0 of 179 codes currently valid |

# Closed (false positive / by design, no action needed)

| Gap | Seq/Area | ATP | Finding |
| --- | --- | --- | --- |
| G-04 | 18 - Motor | - | False positive, already correct |
| G-17 | 2 - Prior Insurance | - | Already correct, no fix needed |
| G-19 (original claim, seq 11/16) | HC/Motor UW Adjustments | - | False positive - correctly sourced (2,995 and 429 real rows respectively) |
| G-36 | 14 - Risk Building | - | Validation-rule only, 0% invalid live |
| G-43 | 3 - Account Location | ATP-11110 | Original 235-count was a measurement error - real number is 2 of 4,006 policies |
| ATP-11123 | - | ATP-11123 | Checked live - already correct |
| ATP-11106 | - | ATP-11106 | Checked live - already correct, not a bug |

# Reference

Full technical detail, root-cause analysis, and deploy files for every gap above are maintained in docs/pp_mapping/SEQ_GAP_ATP_MASTER.md (internal working doc - not for external distribution).